## Slide 1: XRN5473 – Meter Asset Comparison Service
High Level Solution Options

## Slide 2: XRN5473 Change summary
© Xoserve
Background
Following the implementation of XRN4780-C, Meter Asset Managers (MAMs) and Meter Equipment Managers (MEMS) were required to provide meter asset transaction data to the Central Data Service Provider (CDSP).
XRN5473 has been raised to investigate, and develop, a comparison service to assess the asset data received from MAM/MEMs against those held on the Supply Point Register, received from the Shipper User.
The service aims to identify inconsistencies in meter asset data that could lead to
settlement issues, enabling customers to take proactive corrective action to improve
overall data quality.
Notes: Add bullets

## Slide 3: XRN5473 Change summary
© Xoserve
As-Is:
MAM/MEM parties submit asset data to CDSP systems and this is stored in the “MAM Store”. Shipper parties submit asset / RGMA data to CDSP systems and this is stored in the “Supply Point Register”. Currently these data stores are not cross-referenced or compared.
To-Be:
The introduction of this service will enable the comparison of the data held in MAM Store and Supply Point Register, for the data items selected as part of the ‘MVP’. The data items and outcomes of the comparison service will be shared with consumers of the service (Shippers and IGTs). The data items defined as part of the MVP include:
Installed MSN
Multiplication Factor
Unit of Measure
Number of dials
Converter Correction Factor
Meter Mechanism Code
Payment Method Code
Asset Class Code
Converter Serial Number
Notes: Add bullets

## Slide 4: XRN5473 High Level Solution Option 1
© Xoserve
MAM / Shipper
Asset and RGMA data flows
UK Link
MAM and Shipper Data Stored
# | Description | Systems and process impacts | Cost Estimate Range
1 | DDP Power BI / Birst Dashboards – reporting and visuals Data loaded and transformed inside DDP processing layer | DDP Replication Layer / Processing Replication of MAM Store data Comparison Programs of 9 ‘Must Have’ data items between MAM Store and Supply Point Register DDP Visualisation Hosted on a Fabric premium capacity / Birst database(s) DDP Dashboard featuring: Mismatch summary statistics and volume metrics, Interactive filtering by data field, mismatch type, and Shipper, Registered Shipper identification, Data freshness indicators with last update timestamps, Time gap calculation between MAM updates, Supply Point Register updates and Historical tracking of data synchronization patterns. Drill-down capabilities including: ▪ Side-by-side comparison view (MAM vs Supply Point Register) ▪ Field-level mismatch highlighting and identification ▪ Individual MPRN record analysis ▪ Temporal analysis showing update gaps and time periods Eligible with DDP subscription | Delivery: £21k to £36k
DDP Replication
MAM and Shipper Data Stored
DDP Processing
Data Comparison Scripts
Consumer
Access to dashboards and reporting
DDP Visualisation
New dashboards highlighting comparison outcomes

## Slide 5: XRN5473 Option 1 Functionality
© Xoserve
Functionality ‘Deeper Dive’:
Comparison Engine
  Field specific validations
  Exact match comparison algorithms
  Missing data detection and classification
Reporting
  Mismatch summaries statistics and volumes
  Interactive filtering by Consumer, data field, mismatch type
  Data ‘freshness’ indicators with timestamps
Drill-Down
  Side by side comparison views (MAM Store data to Supply Point Register data)
  Field Level mismatch highlighting
  Individual MPRN record analysis
Role based visibility and permissions
Notes: Add bullets

## Slide 6
XRN5473 – Proposed delivery timeline – Option 1
© Xoserve

## Slide 7: XRN5473 High Level Solution Option 2
© Xoserve
MAM / Shipper
Asset and RGMA data flows
UK Link
MAM and Shipper Data Stored
# | Description | Systems and process impacts | Cost Estimate Range
2 | Standalone comparison service hosted on Azure with Power BI visualisations layered for customer consumption | Azure hosted data lake Replication of UK Link data loaded at defined frequency required to enable comparison (suggest daily) ELT of asset data from Supply Point Register (6 tables) and MAM Store to enable comparisons Scripts to run comparisons of MVP data items Power BI visualisation: Dashboards hosted on Microsoft Fabric workspace to enable external consumption Role based access allows consumers to see only what they are allowed to Visualisations of comparison and drill down Paginated reporting optional to allow download of data from dashboards | Delivery: £270,000 - £570,000 Ongoing: c£5,000 - £10,000 for Fabric capacity licences (Prod and Pre-Prod) per month
Data Lake
Azure hosted
Transformation layer
Azure database processing
Consumer
Access to dashboards and reporting
Power BI Visualisations
Standalone service

## Slide 8: XRN5473 – Option comparison
© Xoserve
# | Description | Systems and process impacts | Cost Estimate Ranges | Option Pros | Option Cons
1 | DDP | DDP Replication Layer / Processing - Replication of MAM Store data Comparison Programs DDP Visualisations – DDP dashboards with comparison visualisations | £21k to £36k | Re-use of current DDP infrastructure and tooling Inbuilt security, permission, and access controls Already native to industry users | Delivery will need to fit around existing DDP delivery sprints
2 | Standalone comparison service | Azure Hosted Data lake - Replication of UK Link data Scripts to run comparisons of MVP data items Power BI visualisation - Dashboards hosted on Microsoft Fabric workspace | £270k - £570k c£5,000 - £10,000 monthly ongoing costs | Greater flexibility in the future scope of tool with visualisations, customer interactivity and wider integrations not determined by DDP roadmap. | Creation and ongoing maintenance of new access controls, security standards and BCM for new data service Further replication of UK Link data to another data store Customer sign up, and training, required for new data service

## Slide 9: XRN5473 Assumptions, Dependencies, Risks
© Xoserve
Category | Description
Assumption | A daily data refresh should provide sufficient latency for customer to perform, and be updated on, data comparisons.
Assumption | This iteration of this service will operate as ‘for information’
Risk | There is an ongoing risk of data quality of the MAM Store as minimal validations occur on the data input and the timing of asset data submissions between MAMs and Shippers.
Risk | If the service is built on the current DDP visualisation tool, there is a risk of additional technical debt and efforts required to rebuild the service post visualisation upgrade.