## Slide 1: REC Change Overview
We would like to draw your attention to the following updates:
R0148 - Introduction of classification-based access model into the REC in support of Open Data
Change withdrawn by RECCo in November 2025
Change to remain as a placeholder for Open Data discussions
R0178 - Improvements to CSS Business Process Logic
REC Change R0178 was raised to support improvements to CSS business process logic, with the aim of improving how processes operate in practice and reducing switching and data‑handling impacts.
A Party Impact Assessment was completed in May 2025, during which we noted that the information provided was high‑level and that further detail would be needed to fully assess the request.
Following the March 2026 Technical Expert Panel (TEP), the change progressed to Consultation, with responses closing on 21 April 2026.
During the Consultation, we identified areas where further clarification and development of the proposed solution would be beneficial.
  We understand that CSS were proposing a solution option related to deferred Deactivation, but we consider that Suppliers might benefit from additional details related to the proposed solution.
  We have also highlighted that alternative solutions, such as rejecting Deactivations after a Switch has been accepted, may reduce ambiguity and implementation risk for Suppliers..
These observations have been shared with the REC Code Manager for further consideration and clarification
The potential cross-code impacts were discussed with Parties at the June Distribution Working Group.
TEP has approved the upfront design request, with the design expected to be available for review in September 2026.
Notes: Add bullets

## Slide 2: REC Change Overview
I0218 - Proposal to Enable Broader Use of Retail Energy Location (REL) Data for Non-Switching Applications
Change was originally exploring options for a non-technical solution, but is now also looking at a Technical Solution option
Technical Service Provider Impact Assessments have been completed
There has been an update to the proposal Plan, which includes plans for further solution development.
Initial focus for this change is Electric only, Gas anticipated to follow
I0219 - Stranded RMPs in Defunct Suppliers
To allow sites that are at an RMP status that are prevented from switching to move to another Shipper/Supplier in a market exit instance. Will replace Derogation 15.
No longer being included in R0178, Xoserve are assessing proposed solutions. Part of this includes engaging with the industry related to the circumstances that leads to this scenario.
This work has established that the Shipper (and Supplier) are conducting legitimate and comprehensive checks that will be time consuming – so we need to consider an option that accounts for these.
Currently assessing a solution option for GRDA Obligation change - once this has been established as a viable option (or otherwise), we will progress the REC Change (and if needed, seek PIAs in REC from CSS (and formally from the GRDA).
Notes: Add bullets

## Slide 3: REC Change Overview
I0274 - Gas Pressure and Capacity Information Transparency
Change is seeking to add Gas pressure and capacity information to GES, currently exploring Solution Analysis
Recent change to plan has been submitted, solution development has been extended to Sept 2026
Next steps will be Impact Assessments – due to the GES evolution programme we would anticipate that the new service provider will need to be included in these discussions
I0281 - Extending R0067 Refresh Functionality
The change is seeking to introduce a Refresh capability for all recipients of in-scope CSS Market Messages, enabling them to recover messages that are missing, delayed, or received out of sequence.
Party Impact Assessments have been issued, deadline for response 7th August
Our response will confirm that we do not anticipate any impact to the current process introduced through R0067Introduction of CSS refresh functionality, and therefore do not expect any testing to be required
I0327 – Provision of Standard industrial Classification (SIC) Code to REC Parties
AS part of Net Zero planning GDNs must develop more detailed, site-level insight into Industrial & Commercial gas demand in order to meet planning requirements and regulatory expectations.
Access to SIC-coded data matched to both Gas and Electricity Meter Point Reference Numbers would improve demand analysis, support better investment and system planning, and enable more effective engagement with businesses on future energy needs.
Tripartite discussions ongoing between CDSP / Proposer and Shipper Representative
Notes: Add bullets